AI SCRUM MASTER

Participant Instructions — Delivery Shaping & Sprint Orchestration

VWGDS Innovation Hackathon  ·  What to build & what to deliver — the problem is fixed, the solution is yours.

Read this first This guide tells you WHAT to build and WHAT to deliver — it deliberately does NOT tell you HOW. The four capabilities in Section 2 are the heart of the challenge. Build them in order; each one depends on the previous. Pair this guide with the Synthetic Dataset (.xlsx) and the Synthetic Dataset Report (.docx) in your pack. All data is 100% synthetic.

1.  The Mission

Build an AI Scrum Master agent that turns raw, messy demand — a one-line stakeholder ask, a PRD, workshop notes, a defect trend, a compliance mandate, or a full System Architecture Document (S-AD) — into a backlog that is clear, estimable, dependency-aware and sprint-ready. It must behave like a good Scrum Master: ask hard questions, surface dependencies, enforce readiness, forecast delivery and support human decisions — not act as a generic ticket generator.

2.  The Four Core Capabilities (build in this order)

Capability 1 — S-AD to a complete ticket set (end to end).

Take a System Architecture Document and decompose the full product it describes into the ideal number of tickets required to build it end to end — from foundation to a shippable service. Do not stop at the obvious functional stories: include QA, enabler/infrastructure, security & compliance, and release work, so nothing is missing between “we have an S-AD” and “we have a working product.” Every ticket must trace back to the S-AD section that motivates it.

Capability 2 — Map tickets into a SAFe-based hierarchy.

Organize every ticket into a clean Agile/SAFe structure — Epic → Feature → Story / Task — with parent-child linkage preserved. Each Epic anchors to an S-AD section/layer; each Feature groups related stories; each Story or Task is independently estimable with acceptance criteria and a Definition of Done.

Capability 3 — Dependency-ordered, hierarchical sprint plan.

Sequence the tickets into sprints so that executing sprint-by-sprint actually builds the architecture. Ordering must respect real interdependencies of technology and enablement — for example, a “UI wireframes” story must precede the “UI development in HTML” story, never follow it. Declare a defensible ordering heuristic (e.g. layer-by-layer, risk-first, value-first, critical-path) and forecast completion against the provided team capacity, velocity and holiday data.

Capability 4 — New-story check before ticket creation.

When a user writes a new story, first check it against the full set of originally written tickets. Detect duplicates by meaning, not exact text. Tell the user whether an equivalent ticket already exists: if it does, point them to it and do not create a duplicate; if it is genuinely new, suggest where it fits in the hierarchy and which sprint it lands in — and only then create the ticket. Never silently re-sequence a committed sprint; always ask first.

3.  Definition of Done — what a judge must see in one sitting

Your submission meets the fixed scope when, in a single sitting, a judge can: feed in a raw input (ideally the S-AD) and watch the agent ask at least one sensible clarifying question; see a complete Epic → Feature → Story / Task backlog traceable to an S-AD section; view a sprint plan of 100+ tickets ordered by a stated, dependency-respecting rule with a downloadable export; see a capacity-based forecast of which sprint finishes the work; add a mid-sprint ticket and watch the agent flag a semantic duplicate and/or place it sensibly (asking before disturbing a committed sprint); point it at the existing board for at least one health-check output; and confirm nothing was written to JIRA / Confluence until a human clicked publish.

4.  What is Open — your design choices

The problem is a hard boundary; the technology is entirely yours. You will never be told to use AI agents, ML, RAG, rules or optimization — choosing the “how” is the point of the hackathon.

- Method / paradigm:  any approach that meets the outcomes — rules, heuristics, optimization, statistical, machine-learned, LLM-based, agentic or hybrid.

- Architecture:  monolith or services, local or on the provided EC2 — your call.

- Sequencing heuristic:  pick and DECLARE your ordering rule; a clear, defensible rule beats a hidden one.

- Duplicate detection:  catch meaning, not just identical text — embeddings, similarity, or a human-confirmation-first flow.

- Output form:  tables, graphs, boards, exports or narratives — any format that communicates the plan.

5.  Governance, Safety & Human Oversight (every team)

- Human-in-the-loop is mandatory:  the agent recommends and prepares; a human approves and publishes. No irreversible action happens without explicit human confirmation.

- Data privacy:  do NOT paste real customer data, real PII or real internal VWGDS documents into any model. Use only the synthetic pack.

- Transparency:  the agent must explain WHY a ticket sits where it does — which dependency, which S-AD section — so a Scrum Master can trust and override it.

- Fair play:  use only the LLM keys and sandbox APIs provided; never write to production JIRA / Confluence. Do not hardcode to specific record IDs — detect issues by logic (joins, graph checks, similarity).

6.  Submission Checklist

Bring all of the following to judging:

- Working prototype + demoable UI: runs end-to-end through your UI (a judge can drive it live; command-line-only demos are not accepted).

- Backlog output: Epic→Feature→Story/Task hierarchy with points, acceptance criteria, DoD and S-AD traceability.

- Sprint plan export: 100+ tickets across N sprints, downloadable, with the ordering rule stated.

- Capacity forecast: which sprint completes the work, using capacity / velocity / holiday data.

- New-story / change demo: one duplicate caught + one new item placed, with a human confirmation step.

- Existing-board output: at least one health-check / refinement / balancer result against the provided board.

- Publish demo: explicit, human-triggered push to the sandbox JIRA / Confluence.

- Pitch, demo video & Git repo: explain the problem, your approach and WHY your sequencing is defensible; share repo access with organizers.

Build the AI Scrum Master you always wished you had. The problem is fixed; your imagination for the solution is not. Good luck! — VWGDS Innovation Hackathon